Feasibility Phase	Project Milestones
June 2008	$250,000 Feasibility Study Budget Approved by Voters at Annual Town Meeting
January 2009	Daedalus Projects, Inc. hired as Owner’s Project Manager
February 2009	Building Committee voted to apply $300,000 for the design and construction costs associated with “Green” initiatives
March 25, 2009	Meet with MSBA to select Architect to study building options Minutes from Architect Selection with Designer Selection Board
April 7, 2009	Interview finalists from March 25, 2009 meeting, Design Partnership of Cambridge selected by the Designer Selection Board
May 29, 2009	Notice to Proceed with Feasibility Study given to Design Partnership
June 2, 2009	Enrollment of 925 Students for Project Approved by MSBA
July 14, 2009	Four Conceptual Options for a Pre-K-5 Solution Presented to Board of Selectmen and General Public for Comment / Summary of Options Option B3, Option E2, Option H, Option J
April 27, 2010	MSBA Feasibility Study Reimbursement